|  |  |
| --- | --- |
| **APPLICATION FOR TRAIL CONSTUCTION** | ACP logo.jpg |

**Trail Name:**

**Has this trail construction been approved by ACP?**

🞏 Yes 🞏 No

If yes please provide date of approval:

**Trail Specifications**

|  |  |
| --- | --- |
| **Grade:** | **Length:** |
| **Elevation Gain/Loss:** - |  |

**Trail Construction Method:**

This trail will be constructed according to the table below:

|  |  |  |
| --- | --- | --- |
| **Task** | **Construction method** | **Approx Hrs** |
| 1. **Planning and detailed trail alignment marking** 2. **Veg clearing** (Blackberry and lower pine branch removal only) 3. **Initial bench establishment :** 4. **Feature construction** (including corners, berms, jumps etc) 5. **Rock armouring** (as required) 6. **Final Shaping and drainage** 7. **Construction of National level alternate lines** | ACC volunteers  ACC volunteers  Contracted machine Contracted machine  ACC volunteers  ACC volunteers  ACC volunteers |  |

**Funding Overview**

|  |  |
| --- | --- |
| **Total Funding Required:** |  |
| **Requirement of funding:** |  |
| **Other Funds:**  ACC has allocated following funds to this trail project |  |
|  |  |